INDOVISION SERVICES

TA-ATS Phase 2

TEST PLAN

# Index

1.  Test Strategy

1.1  Objectives

1.2  Entry & Exit Criteria

1.3  Defect Severity

2.  Test Scope

3.  Test Types

4.  Test Environment

5.  Test Cases

5.1  Authentication & RBAC (AUTH)

5.2  Dashboard (DASH)

5.3  Performance

6.  Requirement Traceability Matrix

7.  Tools & Automation

8.  RACI

# 1.  Test Strategy

This test plan covers the TA-ATS Platform Phase 1 quality assurance activities for the Authentication & RBAC (AUTH) and Dashboard (DASH) modules. The backend is built on Django 5 + DRF with a Next.js frontend, PostgreSQL 16 database, Celery/Redis for async tasks, and an MCP server used exclusively for AI-powered JD features. Authentication is entirely deterministic — no AI or MCP involvement in the login, MFA, or JWT flows.

The testing approach is layered:

- Unit tests — developer-owned, coverage gate ≥85% (LLD requirement), all must be green before integration begins

- Integration tests — API contract verification across endpoints, database state, and Celery task queues

- End-to-end functional tests — critical user journeys exercised via Playwright against a deployed QA environment

- Security tests — SAST on every commit (Semgrep), DAST on QA environment (OWASP ZAP), manual RBAC matrix verification

- UI / Responsive tests — cross-browser (Chrome, Firefox, Safari) and cross-device (desktop, tablet, mobile) coverage via BrowserStack

- Regression — full test suite re-runs on every build via CI pipeline (GitHub Actions / Jenkins)

## 1.1  Objectives

- Every requirement (REQ-AUTH-001–009, REQ-DASH-001–002) has at least one passing test case mapped in the Traceability Matrix.

- Zero P1 (Critical) defects at go-live.

- All role-based access controls verified against the LLD RBAC Permission Matrix (Section 15 of LLD).

- All authentication state transitions (lockout, MFA, token expiry, reset) verified against LLD pseudocode (Section 5.1).

- Audit log completeness confirmed: LOGIN_SUCCESS, LOGIN_FAIL, LOCKOUT, MFA_VERIFIED events all recorded with correct fields.

## 1.2  Entry & Exit Criteria

| Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Unit | Code committed to feature branch | ≥85% coverage, all tests green |
| Integration | All modules merged to develop branch | All integration tests pass; no P1 failures |
| System | Build deployed to QA environment | All P1/P2 scenarios pass; ≤3 open P3 defects |
| UAT | System test exit criteria met | Business stakeholder sign-off per workflow |
| Security | System test in progress | No Critical or High severity vulnerabilities open |
| Regression | Any new build deployed to QA | All previously passing tests continue to pass |

## 1.3  Defect Severity

| Severity | Definition | SLA to Fix |
| --- | --- | --- |
| Critical | Production outage, data loss, security breach, or complete authentication failure | Same business day |
| High | Major function unusable with no workaround available | 1 business day |
| Medium | Function impaired but workaround exists | 3 business days |
| Low | Cosmetic issue, documentation error, or minor UX problem | Next sprint |

# 2.  Test Scope

## 2.1  In Scope

- Authentication & RBAC (REQ-AUTH-001 to 009) — login, MFA (TOTP via Pyotp), password policy, JWT access + refresh tokens, user management, role-based access control, audit logging, password reset.

- Dashboard (REQ-DASH-001 to 002) — role-aware widget rendering, active/inactive job counts.

- Performance — API p95 response time, dashboard load time, 200-user concurrent soak test.

- Security — OWASP Top 10 alignment, SAST, DAST, RBAC matrix verification.

## 2.2  Out of Scope (Phase 1)

- Job Description module (REQ-JD-001–010) — covered in a separate test plan.

- Mobile native application — Phase 2; APIs are designed now but mobile client build is excluded.

- AI/MCP features (generate_questions, generate_post) — covered in JD test plan; MCP is mocked in CI for AUTH/DASH tests.

- Third-party integrations (LinkedIn, WhatsApp, SendGrid) — stubbed/mocked in QA environment.

- REQ-JD-007 (Clone JD) — excluded per LLD (row blank in requirements v1.2).

# 3.  Test Types

| Type | Approach | Tools |
| --- | --- | --- |
| Functional | BDD scenarios mapped to AUTH/DASH workflow diagrams; each scenario covers happy path, sad path, and boundary conditions | Playwright, Cucumber |
| Integration | API contract testing against all /auth/ and /dashboard/ endpoints; Celery task queue verification; DB state assertions after each action | Postman / Newman, Pact |
| API | Schema validation, JWT auth enforcement, RBAC allowed/denied per role, negative cases, error envelope structure { response, code, message, result } | Postman, Schemathesis |
| Security | SAST on every commit; DAST against running QA build; manual RBAC matrix spot-checks; OWASP Top 10 alignment (A02, A03, A07, A09) | Semgrep (SAST), OWASP ZAP (DAST) |
| UI / Responsive | Cross-browser (Chrome, Firefox, Safari); viewport resize; touch interactions on tablet/mobile | Playwright, BrowserStack |
| Regression | Full test suite re-run on every build; coverage gate ≥85% enforced by CI; merges blocked below threshold | GitHub Actions / Jenkins |

# 4.  Test Environment

| Component | Specification |
| --- | --- |
| Backend | Django 5 + DRF running in Docker; PostgreSQL 16 (isolated QA schema); Redis (Celery broker + cache) |
| Frontend | Next.js served from QA deployment; API calls routed to QA backend via environment config |
| MCP Server | Mocked in CI for all AUTH/DASH tests; real sandbox MCP server used for nightly JD contract tests only |
| Email / SMS | MockMail / Mailhog for email interception; mock SMS provider with test hook to capture OTP values |
| JWT TTL | Short TTL (10 seconds) configurable via environment variable for token-expiry test cases |
| Clock Control | Test environment supports time advancement (or direct DB manipulation of locked_at, token expiry timestamps) for lockout and TTL test cases |
| Coverage Gate | ≥85% backend coverage enforced in CI; build fails below threshold |
| Load Testing | Isolated staging environment for performance tests; server monitoring active (CPU, memory, DB connections, error logs) |

# 5.  Test Cases

Priority: P1 = must pass before release. P2 = important, targeted for release. P3 = desirable.

## 5.1  Authentication & RBAC (AUTH)

| TC ID | Module | Scenario | Steps | Expected Result | Priority | REQ Trace |
| --- | --- | --- | --- | --- | --- | --- |
| TC-AU-01 | Auth | Successful login — MFA disabled | 1. Enter valid email and correct password 2. POST /auth/login/ with credentials 3. Verify HTTP 200 response | HTTP 200 returned Response contains access token (15 min TTL) and refresh token (7 day TTL) LOGIN_SUCCESS entry written to auth_event_logs with user_id, ip_address, user_agent | P1 | AUTH-001 |
| TC-AU-02 | Auth | Invalid credentials — wrong password | 1. Enter valid email and incorrect password 2. POST /auth/login/ with credentials | HTTP 401 returned Response body: 'Invalid credentials' (INVALID_CREDENTIALS code) No JWT tokens issued login_attempt.failed_attempts incremented by 1 LOGIN_FAIL entry written to auth_event_logs | P1 | AUTH-001 |
| TC-AU-03 | Auth | Invalid credentials — unregistered email | 1. Enter an email address not present in the users table 2. Enter any password 3. POST /auth/login/ | HTTP 401 returned Response body identical to TC-AU-02 ('Invalid credentials') — no user enumeration No JWT tokens issued | P1 | AUTH-001 |
| TC-AU-04 | Auth | Account lockout after 5 failed login attempts | 1. Enter valid email and wrong password — submit (attempt 1) 2. Repeat wrong-password login 4 more times (attempts 2–5), verifying error each time 3. Enter valid email and any password — submit (attempt 6) | HTTP 423 on attempt 6 (ACCOUNT_LOCKED code) Response: 'Account locked. Contact administrator.' login_attempt.is_locked = True, locked_at timestamp recorded LOCKOUT event written to auth_event_logs Login refused even with correct password while locked | P1 | AUTH-004 |
| TC-AU-05 | Auth | Account auto-unlock after 30-minute window | 1. Lock account via 5 failed login attempts 2. Advance test-environment clock by 31 minutes (or set locked_at to 31 mins in past) 3. Submit login with valid email and correct password | HTTP 200 returned — login succeeds login_attempt.is_locked reset to False, failed_attempts reset to 0, locked_at = None JWT access and refresh tokens issued LOGIN_SUCCESS logged to auth_event_logs | P2 | AUTH-004 |
| TC-AU-06 | Auth | Rate limiting on login endpoint | 1. Send rapid successive login requests from the same IP address 2. Exceed the configured rate-limit threshold within the time window | HTTP 429 returned (RATE_LIMITED code) Response: 'Too many requests' Subsequent requests from same IP blocked until window resets | P2 | AUTH-004 |
| TC-AU-07 | MFA | Successful login — MFA enabled, valid OTP | 1. POST /auth/login/ with valid credentials (MFA-enabled account) 2. Verify response contains mfa_required=True 3. Generate valid TOTP using test seed (Pyotp, current time-step) 4. POST /auth/verify-mfa/ with email and valid OTP code | First response: HTTP 200, mfa_required=True, no tokens yet Second response: HTTP 200, access token and refresh token issued MFA_VERIFIED event logged to auth_event_logs LOGIN_SUCCESS event logged to auth_event_logs | P1 | AUTH-002 |
| TC-AU-08 | MFA | MFA — invalid OTP returns to entry screen | 1. POST /auth/login/ with valid credentials (MFA-enabled account) 2. POST /auth/verify-mfa/ with deliberately wrong OTP (e.g. '000000') | HTTP 401 returned (MFA_INVALID code) Response: 'Invalid MFA code' No JWT tokens issued User can reattempt OTP entry (not redirected back to login) | P1 | AUTH-002 |
| TC-AU-09 | MFA | MFA setup — generate TOTP secret and QR code | 1. Login as authenticated user with MFA not yet enabled 2. GET /auth/mfa/setup/ | HTTP 200 returned Response includes: TOTP secret (base32), base64-encoded QR code PNG, otp_auth_url for Google Authenticator issuer_name in provisioning URI = 'Indovision TA-ATS' If MFA already enabled: HTTP 400, 'MFA is already enabled' | P1 | AUTH-002 |
| TC-AU-10 | MFA | MFA enable — confirm with valid OTP after setup | 1. Complete MFA setup via TC-AU-09 to obtain TOTP secret 2. Generate valid OTP using the returned secret 3. POST /auth/mfa/enable/ with the OTP code | HTTP 200 returned, 'MFA enabled successfully' users.mfa_enabled = True in database Subsequent logins for this user require OTP step | P1 | AUTH-002 |
| TC-AU-11 | MFA | MFA disable | 1. Login as authenticated user with MFA enabled 2. POST /auth/mfa/disable/ | HTTP 200 returned, 'MFA disabled successfully' users.mfa_enabled = False in database users.totp_secret = None in database Subsequent logins proceed without OTP step | P2 | AUTH-002 |
| TC-AU-12 | JWT | JWT access token expiry | 1. Login successfully, capture access token 2. Configure test environment JWT TTL to minimal value (e.g. 10s) 3. Wait for token to expire 4. Call a protected endpoint (e.g. GET /auth/profile/) using the expired access token | HTTP 401 returned (TOKEN_EXPIRED code) Response indicates access token has expired Refresh token is unaffected and still valid | P1 | AUTH-007 |
| TC-AU-13 | JWT | Token refresh — valid refresh token issues new access token | 1. Login, capture both access token and refresh token 2. POST /auth/token/refresh/ with the refresh token | HTTP 200 returned New access token issued New refresh token issued (rotation — old refresh token is revoked) Attempt to use old refresh token returns HTTP 401 | P1 | AUTH-007 |
| TC-AU-14 | JWT | Token refresh — expired or invalid refresh token rejected | 1. POST /auth/token/refresh/ with an expired or tampered refresh token | HTTP 401 returned (TOKEN_EXPIRED or INVALID_CREDENTIALS code) No new tokens issued | P1 | AUTH-007 |
| TC-AU-15 | Password | Password complexity enforcement | 1. Navigate to password set or change form 2. Enter weak password (e.g. '12345') 3. Submit | HTTP 422 returned (VALIDATION_ERROR, field: 'password') Validation message shown: must be ≥12 chars, contain uppercase, lowercase, digit, and symbol Password NOT saved to database (verify via DB query or failed re-login) | P1 | AUTH-003 |
| TC-AU-16 | Password | Password reuse prevention (last 5 passwords) | 1. Change password to a new strong value (P1) 2. Attempt to set the same password again via password change form 3. Also attempt one of the last 5 previously used passwords | HTTP 422 returned (PWD_REUSE code) Error message indicates password was recently used Password NOT updated in database | P2 | AUTH-003 |
| TC-AU-17 | Password | Self-service password reset — full flow | 1. POST to password reset endpoint with registered email 2. Retrieve signed reset link from mock email / test hook 3. Click reset link (within 30-minute expiry window) 4. Submit new strong password 5. Login with new password via POST /auth/login/ | Reset link email dispatched after request (HTTP 200 regardless of email existence) New password accepted: HTTP 200, 'Password updated successfully' All existing sessions revoked after reset Login with new password succeeds, JWT issued Login with old password returns HTTP 401 | P1 | AUTH-009 |
| TC-AU-18 | Password | Password reset — unknown email returns 200 (no enumeration) | 1. POST to password reset endpoint with an email NOT in the users table | HTTP 200 returned Response body identical to valid-email response — no indication email was not found No reset email dispatched (verify via mock mailer) | P1 | AUTH-009 |
| TC-AU-19 | Audit | Audit log — LOGIN_SUCCESS recorded | 1. Record timestamp T0 immediately before login 2. Login with valid credentials (no MFA) 3. Query auth_event_logs table for most recent entry matching the test user | Audit entry exists with event_type = 'LOGIN_SUCCESS' Entry contains: correct user_id, source ip_address, user_agent string created_at timestamp is within 5 seconds of T0 Entry does NOT contain password or OTP value | P1 | AUTH-008 |
| TC-AU-20 | Audit | Audit log — LOGIN_FAIL recorded | 1. Submit login with valid email and wrong password 2. Query auth_event_logs table | Audit entry with event_type = 'LOGIN_FAIL' Correct user_id, ip_address, user_agent recorded No password or credential data in log entry | P1 | AUTH-008 |
| TC-AU-21 | Audit | Audit log — LOCKOUT recorded on 6th attempt | 1. Trigger account lockout via 5 failed login attempts 2. Attempt a 6th login 3. Query auth_event_logs table | Audit entry with event_type = 'LOCKOUT' Correct user_id, ip_address, and timestamp recorded | P1 | AUTH-008 |
| TC-AU-22 | RBAC | RBAC — Admin role cannot perform Hiring Manager actions | 1. Login as Admin role user 2. Attempt to call a Hiring-Manager-only endpoint (e.g. JD approve action) | HTTP 403 returned (FORBIDDEN code) Action not performed No state change in database | P1 | AUTH-006 |
| TC-AU-23 | RBAC | RBAC — Recruiter/PM role cannot access Admin-only actions | 1. Login as Recruiter role user 2. Attempt to access user management endpoint (Admin/Super Admin only) | HTTP 403 returned (FORBIDDEN code) Action blocked at RBAC layer | P1 | AUTH-006 |
| TC-AU-24 | RBAC | RBAC — Each role sees only its permitted dashboard widgets | 1. Login as Recruiter/PM, call GET /dashboard/, record widget keys returned 2. Login as Hiring Manager, call GET /dashboard/, record widget keys returned 3. Login as Admin, call GET /dashboard/, record widget keys returned | Recruiter: Active Jobs, Inactive Jobs, Pending Approvals, Total Candidates widgets Hiring Manager: Jobs for Approval, Interviews Today widgets Admin: full set per RBAC matrix No role receives widgets it is not permitted | P1 | AUTH-006 |
| TC-AU-25 | Auth | Profile response does not expose TOTP secret | 1. Login as user with MFA enabled 2. GET /auth/profile/ | HTTP 200 returned with user profile data Response body does NOT contain totp_secret field Response body does NOT contain password field mfa_enabled boolean is present (status only, not the secret) | P1 | AUTH-002 |

## 5.2 Dashboard (DASH)

| TC ID | Module | Scenario | Steps | Expected Result | Priority | REQ Trace |
| --- | --- | --- | --- | --- | --- | --- |
| TC-DA-01 | Dashboard | Role-based widget rendering — Recruiter/PM | 1. Login as Recruiter/PM role user 2. GET /dashboard/ | HTTP 200 returned Response includes widget keys: active_jobs, inactive_jobs, pending_approvals, total_candidates Each widget contains a value field (non-null) | P1 | DASH-001 |
| TC-DA-02 | Dashboard | Role-based widget rendering — Hiring Manager | 1. Login as Hiring Manager role user 2. GET /dashboard/ | HTTP 200 returned Response includes widget keys: jobs_for_approval, interviews_today Hiring Manager does NOT see recruiter-specific widgets (active_jobs count etc.) | P1 | DASH-001 |
| TC-DA-03 | Dashboard | Role-based widget rendering — Admin | 1. Login as Admin role user 2. GET /dashboard/ | HTTP 200 returned Admin receives full permitted widget set per RBAC matrix | P2 | DASH-001 |
| TC-DA-04 | Dashboard | Active/inactive job counts reflect real database state | 1. Login as Recruiter or Admin 2. GET /dashboard/ — capture active_jobs widget value 3. GET /job-descriptions/?status=ACTIVE — count total records 4. Cross-check both values | active_jobs widget value matches the actual count of ACTIVE status JDs in the database Values are not randomised — they reflect real data | P1 | DASH-002 |
| TC-DA-05 | Dashboard | Unauthenticated access to dashboard is blocked | 1. GET /dashboard/ with no Authorization header | HTTP 401 returned No widget data exposed | P2 | DASH-001 |

## 5.3 Performance

| TC ID | Module | Scenario | Steps | Expected Result | Priority | REQ Trace |
| --- | --- | --- | --- | --- | --- | --- |
| TC-PERF-01 | Performance | Login endpoint API p95 response time | 1. Configure timing tool (k6 or Postman monitor) at baseline load 2. Record start timestamp before POST /auth/login/ submission 3. Record end timestamp when full response received 4. Calculate elapsed = end - start; collect p95 across 100 requests | p95 response time < 400ms (LLD NFR target) No HTTP 5xx errors during the run Server CPU and memory within defined thresholds | P1 | NFR-API-01 |
| TC-PERF-02 | Performance | Dashboard load time under 5 seconds | 1. Login successfully; activate browser profiling or APM tool 2. Record start timestamp at dashboard redirect 3. Wait for all key dashboard widgets to fully render 4. Record end timestamp (page fully interactive) | Elapsed time < 5000ms All widgets present and populated No failed asset requests in network waterfall | P1 | NFR-API-02 |
| TC-PERF-03 | Performance | System handles 200 concurrent authenticated users | 1. Configure load test tool (k6 / Locust) with 200 virtual users, 60s ramp-up 2. Each user submits valid login credentials 3. Monitor: error rate, response times, server CPU/memory, DB connection pool 4. Collect results after all 200 users complete | Error rate = 0% All login response times < 3s per request Zero HTTP 5xx errors Server resource usage within defined thresholds No degradation observed during soak test (LLD NFR: 200 users, no degradation) | P2 | NFR-CONC-01 |

# 6.  Requirement Traceability Matrix

Every requirement in scope has at least one test case. P1 requirements must all pass before go-live.

| REQ ID | Requirement Description | Test Case IDs |
| --- | --- | --- |
| AUTH-001 | User login with email/password | TC-AU-01, TC-AU-02, TC-AU-03 |
| AUTH-002 | MFA via TOTP (Pyotp); MFA setup/enable/disable | TC-AU-07, TC-AU-08, TC-AU-09, TC-AU-10, TC-AU-11, TC-AU-25 |
| AUTH-003 | Password complexity (≥12 chars) & reuse policy | TC-AU-15, TC-AU-16 |
| AUTH-004 | Account lockout (5 attempts), auto-unlock 30 min, rate limit | TC-AU-04, TC-AU-05, TC-AU-06 |
| AUTH-005 | Admin user management & RBAC assignment | TC-AU-22, TC-AU-23 |
| AUTH-006 | Role-based access control matrix enforcement | TC-AU-22, TC-AU-23, TC-AU-24 |
| AUTH-007 | JWT access token (15 min) & refresh token (7 d) with rotation | TC-AU-12, TC-AU-13, TC-AU-14 |
| AUTH-008 | Audit logging: LOGIN_SUCCESS, LOGIN_FAIL, LOCKOUT, MFA_VERIFIED | TC-AU-19, TC-AU-20, TC-AU-21 |
| AUTH-009 | Self-service password reset with signed link | TC-AU-17, TC-AU-18 |
| DASH-001 | Role-aware dashboard widgets (no code deploy) | TC-DA-01, TC-DA-02, TC-DA-03, TC-DA-05 |
| DASH-002 | Active/inactive job counts on dashboard | TC-DA-04 |
| NFR-API | API p95 < 400ms; dashboard < 5s | TC-PERF-01, TC-PERF-02 |
| NFR-CONC | 200 concurrent users, no degradation | TC-PERF-03 |

# 7.  Tools & Automation

| Area | Tool | Usage |
| --- | --- | --- |
| Backend API testing | pytest-django + DRF APIClient | Every endpoint, RBAC allowed/denied, state-machine transitions (MCP mocked) |
| Frontend unit testing | Jest + React Testing Library | Component-level tests |
| End-to-end (E2E) | Playwright | Login flow, MFA flow, JD wizard, approval journey |
| API contract testing | Postman / Newman | Schema, auth, RBAC, negative cases |
| MCP contract testing | Custom contract test (nightly) | One nightly run against sandbox MCP server; mocked in CI |
| Security — SAST | Semgrep | Static code scanning; runs on every commit |
| Security — DAST | OWASP ZAP | Dynamic attack surface scanning on QA environment |
| Load / performance | k6 / Locust | p95 API response time; 200-user concurrent soak test |
| Cross-browser / device | Playwright + BrowserStack | Chrome, Firefox, Safari; desktop, tablet, mobile |
| CI / Regression | GitHub Actions / Jenkins | Full test suite on every merge; coverage gate ≥85% |

Automation Strategy

Backend tests run in CI on every pull request. Playwright E2E tests run on every merge to develop. MCP tools are mocked in all CI runs using the mock strategy defined in the LLD (Section 17.1): 'mock MCP + mailer'. One nightly contract test runs against the sandbox MCP server to detect drift. Coverage is measured by pytest-cov and reported per module; the 85% gate is enforced at the overall project level with module-level visibility.

# 8.  RACI

R = Responsible  ·  A = Accountable  ·  C = Consulted  ·  I = Informed

| Activity | QA Lead | Developer | Product Owner | Stakeholder |
| --- | --- | --- | --- | --- |
| Define test strategy & scope | A/R | C | A | I |
| Write & review test cases | R | C | A | I |
| Write pseudocode for test logic | R | C | I | I |
| Set up test environments | C | R | I | I |
| Execute manual test cases | R | C | I | I |
| Develop & maintain automation suite | C | R | I | I |
| Triage and log defects | R | R | I | I |
| Fix defects (P1/P2) | I | R | A | I |
| Conduct security testing (SAST/DAST) | R | C | A | I |
| UAT sign-off | C | C | A | R |
| Go/no-go decision | C | C | R | A |

# Open Items

| # | Item | Owner |
| --- | --- | --- |
| 1 | REQ-JD-004: confirm changes-mail recipient is PM/Recruiter (recommended) — raised in LLD Section 17.4 | Product Owner |
| 2 | Device Binding — appears in table of contents but no requirement defined; confirm include or drop for Phase 1 | Product Owner |
| 3 | Max request-changes loops before escalation — no upper bound currently defined in LLD | Product Owner |
| 4 | OTP retry limit on /auth/verify-mfa/ — no lockout currently defined for repeated wrong OTP submissions; recommend adding limit before release | Engineering / Product Owner |