INDOVISION SERVICES

TA-ATS Platform

Requirements Document

TA-ATS (Talent Acquisition - Applicant Tracking System)

Version: 1.1

Date: May 21, 2026

Prepared by: Dinesh Sharma

Confidential - Internal Use Only

# Table of Contents

1. Introduction

2. Project Overview

3. Scope & Objectives

4. Stakeholders & User Roles

5. Functional Requirements - Module-wise

5.1 Module 1: Authentication, RBAC & Device Binding

5.2 Module 2: Dashboard & Configuration

5.3 Module 3: Job Description Management

5.4 Module 4: Candidate Sourcing & CV Ingestion

5.5 Module 5: CV Ranking Engine

5.6 Module 6: Candidate Outreach (Round 1)

5.7 Module 7: Technical / Second Round

5.8 Module 8: Customer / Final Interview

5.9 Module 9: AI Calling Engine

5.10 Module 10: AI Interview Flow

5.11 Module 11: AI Evaluation Engine

5.12 Module 12: Reporting & Notifications

5.13 Module 13: Configuration Management

5.14 Module 14: Integration Layer (LinkedIn, Naukri, Telephony, Calendar)

5.15 Module 15: Mobile API Suite

6. Non-Functional Requirements

7. Data Requirements

8. Constraints & Assumptions

9. Acceptance Criteria

10. Glossary & Appendix

# 1. Introduction

## 1.1 Purpose

This document captures the complete set of functional and non-functional requirements for the Indovision TA-ATS (Talent Acquisition - Applicant Tracking System). The system automates the end-to-end recruitment lifecycle from requirement intake through candidate placement, including AI-driven calling, screening, and evaluation. The platform serves web (desktop and mobile responsive) users in Phase 1 and is architected to support a hybrid mobile application in Phase 2 using the same REST API suite and business logic layer.

## 1.2 Document Scope

The requirements herein are organized module-wise so that the development, testing, and deployment teams can plan, build, and validate each module independently while preserving overall system coherence. Every requirement carries a unique ID (REQ-<Module>-<Number>) to support traceability through HLD, LLD, code, and test artifacts.

## 1.3 Intended Audience

- Product Owner / Sponsor (Indovision Services management)

- Project Manager and Delivery Lead

- Solution Architect and Tech Lead

- Backend, Frontend, and Mobile Developers

- QA / Test Engineers

- DevOps / Infrastructure Engineer

- Recruitment Operations team (end users)

- Compliance and Information Security reviewers

## 1.4 Definitions, Acronyms, Abbreviations

| Term | Definition |
| --- | --- |
| ATS | Applicant Tracking System - software for managing candidates through the hiring pipeline. |
| JD | Job Description |
| CV / Resume | Candidate's curriculum vitae document |
| RBAC | Role-Based Access Control |
| STT | Speech-to-Text - conversion of spoken audio to written text |
| TTS | Text-to-Speech - synthesis of written text into spoken audio |
| IVR | Interactive Voice Response |
| SLA | Service Level Agreement |
| MFA | Multi-Factor Authentication |
| SSO | Single Sign-On |
| DRF | Django REST Framework |
| API | Application Programming Interface |
| CTC | Cost to Company - total annual compensation |
| NP | Notice Period |
| Dealbreaker | A candidate response that disqualifies them outright (e.g., wrong location, expired visa) |

# 2. Project Overview

Indovision TA-ATS is a web-first, API-driven recruitment automation platform that combines traditional ATS workflows with AI-driven candidate outreach. The platform replaces fragmented spreadsheets, manual calling, and disparate tools with one configurable system covering job intake, sourcing, ranking, calling, screening, interviewing, and reporting.

## 2.1 Business Drivers

- Reduce time-to-hire by automating screening calls and ranking.

- Improve recruiter productivity through configurable workflows and bulk operations.

- Centralize candidate data with full audit trail and analytics.

- Enable scaling to multiple parallel hiring drives without proportional headcount growth.

- Provide hiring managers and customers with real-time visibility into the pipeline.

## 2.2 High-Level Capabilities

- Configurable dashboard per role and per job.

- JD authoring with custom parameters that can be added/changed without code deployment.

- Multi-source candidate sourcing: LinkedIn, Naukri, self-portal, manual upload, plus extensible adapters.

- CV ranking with configurable scoring parameters.

- AI calling engine with retry, IVR, multi-channel (call, email, WhatsApp).

- AI interview with STT, scoring engine, and dealbreaker detection.

- Round 2 (technical) and Round 3 (final) scheduling with calendar integration.

- Reporting dashboards, PDF candidate reports, exportable data.

- Strict RBAC with device-binding for limited-device login users.

# 3. Scope & Objectives

## 3.1 In-Scope (Phase 1)

- Web application (desktop & mobile-responsive) with full ATS workflow.

- REST API layer sufficient for both web and future hybrid mobile.

- AI calling, AI interview, AI evaluation modules.

- Integrations: LinkedIn (via API/adapter), Naukri (via API/adapter), email, WhatsApp Business, calendar (Google/Outlook), telephony provider.

- Admin console for RBAC, device binding, configuration.

- Reporting, dashboards, PDF generation.

## 3.2 In-Scope (Phase 2)

- Hybrid mobile app (iOS + Android) consuming the same APIs.

- Push notifications via FCM/APNs.

- Offline-first mode for recruiters on the move.

## 3.3 Out of Scope

- Payroll, HRIS, performance management.

- Onboarding workflow post-offer-acceptance (may be a future phase).

- Background verification (integration possible later).

## 3.4 Objectives & Success Metrics

| Objective | KPI | Target |
| --- | --- | --- |
| Reduce screening time | Hours saved per 100 candidates | ≥ 70% reduction |
| Increase recruiter throughput | Candidates processed per recruiter/day | ≥ 3x baseline |
| Improve candidate quality | Conversion: Shared CV → Customer Interview | ≥ 60% |
| Hiring velocity | Average days from JD-open to offer | ≤ 21 days |
| System availability | Monthly uptime | ≥ 99.5% |
| AI call connect rate | Calls answered / calls dialled | ≥ 35% |
| AI scoring accuracy | Agreement with human reviewer | ≥ 85% |

# 4. Stakeholders & User Roles

## 4.1 Roles

| Role | Access Scope | Key Responsibilities |
| --- | --- | --- |
| Super Admin | Full system | Tenant config, master user setup, system parameters, audit logs |
| Admin | Org-level | User mgmt, RBAC mgmt, device binding policy, integrations setup |
| Hiring Manager | Assigned jobs | Approve JD, review shortlists, final interview decisions |
| Team Lead / Recruitment Manager | Team's jobs | Assign recruiters, define screening parameters, review ranks |
| Recruiter | Own jobs | Author/refine JDs, source candidates, run round-1 calls, share shortlists |
| Technical Interviewer | Assigned interviews | Conduct round-2, record notes, submit recommendation |
| Customer / Hiring Manager (external) | Shared shortlists | View shortlisted CVs, schedule final interview, confirm result |
| Candidate | Self-service portal (optional) | Apply, upload CV, view status, schedule slots |
| Auditor (read-only) | Logs, reports | Compliance audits, data access reviews |

## 4.2 Access Control Principles

- Role permissions are configured by Admin from a module + action matrix (e.g., Module = JD, Actions = View/Create/Edit/Delete/Approve).

- Object-level scope: a user only sees rows they are authorized for (their job, their team, their tenant).

- Device-binding policy: optional per-user setting. When enabled, a user is locked to N devices (configurable). Logins from other devices are rejected until Admin clears the binding.

- All access decisions are logged for audit.

# 5. Functional Requirements - Module-wise

Each requirement has the format REQ-<Module-Code>-<NNN>. Priority uses MoSCoW: M = Must, S = Should, C = Could, W = Won't (this phase).

## 5.1 Module 1: Authentication, RBAC & Device Binding (Code: AUTH)

### Description

Handles user authentication, session management, role/permission enforcement, password policies, MFA, and device binding.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-AUTH-001 | System shall support login via email + password with bcrypt/argon2 hashing. | M | Security | Completed |
| REQ-AUTH-002 | System shall support optional MFA (TOTP / email OTP) configurable per role. | M | Security | Completed |
| REQ-AUTH-003 | System shall support password complexity, expiry (configurable, e.g., 90 days), reuse prevention (last 5). | M | Security | Completed |
| REQ-AUTH-004 | System shall enforce account lockout after N failed attempts (configurable, default 5) with admin unlock. | M | Security | Completed |
| REQ-AUTH-005 | Admin shall create/edit/disable users and assign roles. | M | Ops | Completed |
| REQ-AUTH-006 | System shall provide role + permission matrix (Module × Action) editable by Admin. | M | Ops | Completed |
| REQ-AUTH-007 | Admin shall enable device-binding per user with configurable max devices (default 1). | M | User | Pending |
| REQ-AUTH-008 | When device-binding is enabled, login from a non-bound device shall be denied with a clear message and an audit entry. | M | User | Pending |
| REQ-AUTH-009 | Admin shall reset/clear a user's device binding from the user profile screen. | M | User | Pending |
| REQ-AUTH-010 | System shall issue JWT (access + refresh) tokens with configurable TTLs. | M | Arch | Completed |
| REQ-AUTH-011 | System shall support session revocation (logout-everywhere). | S | Ops | In Progress |
| REQ-AUTH-012 | All authentication and authorization events shall be logged with user, IP, device fingerprint, and timestamp. | M | Compliance | Completed |
| REQ-AUTH-013 | System shall support optional SSO (SAML/OIDC) in a later phase. | C | Future | Pending |
| REQ-AUTH-014 | System shall provide self-service password reset via verified email. | M | User | Completed |

## 5.2 Module 2: Dashboard & Configuration (Code: DASH)

### Description

Role-aware, configurable dashboard that summarizes work-in-progress, KPIs, and pending actions. Each user role and each job can configure visible widgets, filters, and KPI definitions without code change.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-DASH-001 | Dashboard shall display widgets specific to the logged-in role. | M | User | Completed |
| REQ-DASH-002 | Admin/Manager shall configure visible widgets, default filters, and KPI thresholds per role. | M | User | Pending |
| REQ-DASH-003 | User shall personalize their own dashboard layout (reorder, hide/show within allowed widgets). | S | User | Completed |
| REQ-DASH-004 | Dashboard shall show open jobs, candidates by stage, calls scheduled today, calls completed, average score, conversion funnel. | M | User | Completed |
| REQ-DASH-005 | Each widget shall be drillable to the underlying list/detail screen. | M | User | Completed |
| REQ-DASH-006 | Dashboard data shall refresh automatically (configurable, default 60s) and on demand. | M | User | Completed |
| REQ-DASH-007 | Dashboard shall export current view to CSV/PDF. | S | Ops | Completed |
| REQ-DASH-008 | Configurable input/output parameters shall be defined in a metadata store and rendered dynamically. | M | Arch | Pending |

## 5.3 Module 3: Job Description Management (Code: JD)

### Description

Captures the requirement from customer/stakeholder, assigns recruiter(s), refines JD, controls posting to LinkedIn, Naukri, the self-portal, and other channels. The JD parameter set is extensible at runtime.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-JD-001 | Manager shall create a new JD with title, department, location, experience band, CTC band, notice period, must-have skills, good-to-have skills, qualifications, and shift. | M | Workflow | Completed |
| REQ-JD-002 | Admin shall add/remove custom JD parameters via configuration (no code change). New parameters appear on the JD form dynamically. | M | User | Completed |
| REQ-JD-003 | Manager shall assign one or more Recruiters to a JD. | M | Workflow | Completed |
| REQ-JD-004 | Recruiter shall refine and submit JD for manager approval (with version history). | M | Workflow | Completed |
| REQ-JD-005 | On JD approval, JD shall be marked Active. | M | Workflow | Completed |
| REQ-JD-006 | Active JD shall be postable to LinkedIn (Done) , Naukri, self-portal, and other configured channels via the Integration Layer. | M | Workflow | Completed |
| REQ-JD-007 | Posting status (pending/posted/failed) per channel shall be tracked and visible on the JD detail view. | M | Ops | Completed |
| REQ-JD-008 | Recruiter shall be able to clone a JD. | S | User | Completed |
| REQ-JD-009 | JD shall support attachments (additional documents). | S | User | Completed |
| REQ-JD-010 | JD shall support technical question bank with expected answer templates and weights. | M | AI | Completed |
| REQ-JD-011 | JD shall define benchmarking thresholds (Eligible/Review/Not Eligible) per role. | M | AI | Completed |
| REQ-JD-012 | Audit log shall capture every change to a JD with user and timestamp. | M | Compliance | In Progress |

## 5.4 Module 4: Candidate Sourcing & CV Ingestion (Code: SRC)

### Description

Allows recruiters to search candidates from the self-portal, LinkedIn, Naukri, other portals, or upload manually (CSV/Excel/PDFs). All ingested candidates are normalized into a single Candidate schema

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-SRC-001 | Recruiter shall search self-portal database by skills, experience, location. | M | Workflow | Completed |
| REQ-SRC-002 | System shall ingest candidates from LinkedIn (via supported API/adapter). | M | Workflow | Completed |
| REQ-SRC-003 | System shall ingest candidates from Naukri (via supported API/adapter). | M | Workflow | Completed |
| REQ-SRC-004 | Recruiter shall upload CVs in PDF/DOCX with bulk upload and CSV/Excel candidate lists. | M | Workflow | Completed |
| REQ-SRC-005 | System shall parse CV (PDF/DOCX) into structured fields: name, email, phone, total exp, skills, education, current company, current CTC, location, notice period. | M | Workflow | Completed |
| REQ-SRC-006 | Duplicate detection shall identify candidates by email+phone+name combination across sources. | M | Data quality | Completed |
| REQ-SRC-007 | Source of candidate shall be tagged and preserved (self / linkedin / naukri / upload / referral / other). | M | Workflow | Completed |
| REQ-SRC-008 | Recruiter shall manually create candidate when no CV is available. | M | Workflow | Completed |
| REQ-SRC-009 | Ingestion errors shall be reported with row-level diagnostics; the user can correct and re-ingest. | M | Ops | Completed |
| REQ-SRC-010 | System shall support pluggable source adapters (extensible architecture). | M | Arch | Pending |
| REQ-SRC-011 | system should be able to receive cv from Telegram(Done)_ WhatsApp(Pending) and parse and store in database | M | Rajiv Ji | Partial completed |

## 5.5 Module 5: CV Ranking Engine (Code: RANK)

### Description

Scores candidate CVs against a JD using configurable parameters (skills match, years of experience, location proximity, CTC fit, notice period, education, certifications, prior employers). All weights and inputs/outputs are configurable per JD or globally.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-RANK-001 | System shall score each candidate against an active JD when CV is ingested or re-ranked on demand. | M | Workflow | Completed |
| REQ-RANK-002 | Scoring parameters and their weights shall be configurable per JD; defaults inherited from global config. | M | User | Completed |
| REQ-RANK-003 | New scoring parameters can be added without code change via the Configuration module. | M | Arch | Completed |
| REQ-RANK-004 | Rank output shall include overall score, per-parameter score, and human-readable rationale. | M | User | Completed |
| REQ-RANK-005 | Top-N candidates per JD shall be auto-flagged to recruiter with the source of each. | M | Workflow | Completed |
| REQ-RANK-006 | Recruiter shall be able to manually override rank with mandatory reason. | S | User | Completed |
| REQ-RANK-007 | Re-ranking shall be supported when JD parameters change. | M | Workflow | Completed |
| REQ-RANK-008 | Ranking shall be auditable: inputs, weights, scores stored for every run. | M | Compliance | Completed |

## 5.6 Module 6: Candidate Outreach - Round 1 (Code: OUT)

### Description

Multi-channel candidate outreach (Email, WhatsApp, Call). Captures basic information, screens against JD parameters, schedules next round. The actual AI calling is handled by Module 9; this module manages the outreach workflow and outcome capture.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-OUT-001 | Recruiter shall trigger outreach via Email / WhatsApp / Call individually or in bulk. | M | Workflow | Completed |
| REQ-OUT-002 | System shall capture candidate's responses and screening answers in a structured form. | M | Workflow | Completed |
| REQ-OUT-003 | Round-1 outcome shall be one of: Screened-In, Screened-Out, Call Me Later, Not Interested, No Response, Dealbreaker. | M | Workflow | Completed |
| REQ-OUT-004 | If next round is planned, calendar slot shall be captured and saved to interviewer calendar. | M | Workflow | In Progress |
| REQ-OUT-005 | Communication history per candidate shall be logged (channel, timestamp, content, agent). | M | Compliance | Completed |
| REQ-OUT-006 | WhatsApp messages shall use approved Business templates (DLT compliant for India). | M | Compliance | Competed |
| REQ-OUT-007 | Emails shall include opt-out / unsubscribe link as required by regulation. | M | Compliance | Completed |

## 5.7 Module 7: Technical / Second Round (Code: R2)

### Description

Arranges and tracks the technical interview, captures interviewer notes, strengths/weaknesses, and recommendation.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-R2-001 | System shall create round-2 schedule using filtered list from round 1. | M | Workflow | In Progress |
| REQ-R2-002 | Calendar invites shall be sent to both candidate and technical interviewer. | M | Workflow | Completed |
| REQ-R2-003 | Interviewer shall capture structured feedback: scores, strengths, weaknesses, recommendation. | M | Workflow | Completed |
| REQ-R2-004 | Feedback is auto-attached to candidate profile and visible to hiring manager. | M | User | Completed |
| REQ-R2-005 | Filtered list 2 shall be auto-generated from round-2 outcomes. | M | Workflow | In Progress |
| REQ-R2-006 | Reschedule and cancellation flows shall be supported with reason capture. | M | User | In Progress |

## 5.8 Module 8: Customer / Final Interview (Code: R3)

### Description

Manages CV shareout to the customer/hiring manager, scheduling final interview, capturing customer's selection, and the AI bot's interview notes.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-R3-001 | Recruiter shall share shortlist to customer via a secure link or email. | M | Workflow | Completed |
| REQ-R3-002 | Customer shall pick candidates for final interview via the shared portal (read + comment access). | M | Workflow | Completed |
| REQ-R3-003 | Final interview slot shall be scheduled with calendar integration. | M | Workflow | In Progress |
| REQ-R3-004 | During the final interview, a bot shall capture transcript and produce structured notes auto-attached to the candidate DB. | M | AI | Completed |
| REQ-R3-005 | Customer shall record final result: Selected / Rejected / Hold / Backup. | M | Workflow | Completed |
| REQ-R3-006 | On selection, candidate status shall move to Offer Stage. | M | Workflow | Completed |

## 5.9 Module 9: AI Calling Engine (Code: AIC)

### Description

Schedules and executes AI-driven phone calls at scale via telephony provider, handles retries, IVR responses, and dispositioning.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-AIC-001 | Recruiter shall define a calling window (date, start time, time-zone) per job. | M | Workflow | Pending |
| REQ-AIC-002 | System shall batch calls based on candidate count, configured concurrency, and SLA. | M | Workflow | In Progress |
| REQ-AIC-003 | Scheduler shall publish jobs to a call queue with priority and retry config. | M | Arch | In Progress |
| REQ-AIC-004 | AI bot shall execute calls in parallel across worker threads via the queue. | M | Arch | In Progress |
| REQ-AIC-005 | If candidate does not answer, the call shall be retried up to N times (configurable, default 6) on a backoff schedule. | M | Workflow | In Progress |
| REQ-AIC-006 | 'Call Me Later' shall capture preferred slot via IVR and reschedule accordingly. | M | Workflow | Completed |
| REQ-AIC-007 | 'Not Interested' shall mark disposition and exclude candidate from further retries. | M | Workflow | In Progress |
| REQ-AIC-008 | Multiple jobs shall run concurrently (multi-job parallel execution). | M | Workflow | In Progress |
| REQ-AIC-009 | All call outcomes shall be logged with timestamp, duration, recording URL, and disposition. | M | Compliance | In Progress |
| REQ-AIC-010 | Telephony provider (like hunar current checking ) shall be pluggable via an adapter (Twilio, Exotel, Knowlarity, etc.). | M | Arch | In Progress |
| REQ-AIC-011 | DND and consent rules shall be enforced before dialling. | M | Compliance | Pending |

## 5.10 Module 10: AI Interview Flow (Code: AIF)

### Description

Defines the in-call conversational flow: greeting, identity confirmation, eligibility screening, technical questions, follow-up clarification, and closing.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-AIF-001 | AI shall greet, confirm candidate identity and job role. | M | Workflow | Completed |
| REQ-AIF-002 | AI shall screen for CTC, location, notice period, experience, and other configured eligibility parameters. | M | Workflow | Completed |
| REQ-AIF-003 | AI shall ask technical questions per the JD's question bank in a configurable order. | M | Workflow | Pending |
| REQ-AIF-004 | AI shall capture answers via STT in real-time. | M | Workflow | Pending |
| REQ-AIF-005 | AI shall ask follow-up clarifying questions when answers are ambiguous (configurable ambiguity threshold). | M | Workflow | Pending |
| REQ-AIF-006 | On completion, AI shall thank the candidate and inform next steps. | M | Workflow | In Progress |
| REQ-AIF-007 | Language: English (Phase 1); Hindi/regional in later phase. | M | User | In Progress |
| REQ-AIF-008 | Call shall be recorded (with consent capture during greeting) and persisted. | M | Compliance | Pending |

## 5.11 Module 11: AI Evaluation Engine (Code: AIE)

### Description

Scores candidate answers based on the configured answer templates; classifies the candidate; generates per-candidate report.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-AIE-001 | STT transcript shall be sent to the Evaluation Engine post-call (or in real-time when feasible). | M | Workflow | In Progress |
| REQ-AIE-002 | Each answer shall be scored: Correct (100%), Partially Correct (50%), Incorrect (0%). | M | Workflow | Pending |
| REQ-AIE-003 | Candidate shall be classified using JD thresholds: Eligible (>=80), Review (50-79), Not Eligible (<50). | M | Workflow | In Progress |
| REQ-AIE-004 | Dealbreaker rules shall short-circuit classification (e.g., wrong location, expired visa). | M | Workflow | Pending |
| REQ-AIE-005 | Scoring weights and thresholds shall be configurable per JD. | M | Arch | Pending |
| REQ-AIE-006 | Evaluation results shall include reasoning that links each score to the captured answer text. | M | User | In Progress |
| REQ-AIE-007 | Evaluation history shall be re-runnable on existing transcripts when scoring rules change. | S | Ops | Completed |

## 5.12 Module 12: Reporting & Notifications (Code: REP)

### Description

Generates candidate-level and job-level reports; sends notifications to recruiters and hiring managers.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-REP-001 | System shall generate per-candidate PDF report including profile, transcript, scores, classification, and recommendation. | M | Workflow | Completed |
| REQ-REP-002 | Job dashboard shall summarize: total candidates, by stage, average score, conversion funnel. | M | User | Completed |
| REQ-REP-003 | Overall dashboard shall summarize across all active jobs. | M | User | Completed |
| REQ-REP-004 | Recruiter shall be notified by email when a calling cycle is complete. | M | Workflow | Completed |
| REQ-REP-005 | Hiring Manager shall access reports, filter by score band, export to CSV/Excel/PDF. | M | User | Completed |
| REQ-REP-006 | Customer shall receive shortlists via secure email/portal link. | M | Workflow | Completed |
| REQ-REP-007 | Scheduled reports (daily/weekly digest) shall be supported. | S | User | Working |
| REQ-REP-008 | notification should be on WhatsApp (and email,) also when his intervention is needed or when process is completed and his action need to be started | M | Rajiv Ji | Completed |

## 5.13 Module 13: Configuration Management (Code: CFG)

### Description

Central, version-controlled configuration store for parameters that change per tenant, role, or job: JD fields, ranking weights, screening questions, scoring thresholds, dashboard widgets.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-CFG-001 | Admin shall define new parameters (name, type, validation, default, ui-position) without code change. | M | Arch | In Progress |
| REQ-CFG-002 | Parameters shall be grouped into schemas (e.g., JD-Schema, Ranking-Schema, Screening-Schema). | M | Arch | Pending |
| REQ-CFG-003 | Schemas shall be versioned; existing records shall continue to render against the version they were created with. | M | Arch | Pending |
| REQ-CFG-004 | Changes to schemas shall be auditable with author, timestamp, before/after. | M | Compliance | Pending |
| REQ-CFG-005 | Validation rules (regex, range, enum) shall be configurable per parameter. | M | Arch | Pending |

## 5.14 Module 14: Integration Layer (Code: INT)

### Description

Pluggable adapters for LinkedIn, Naukri, telephony providers, email/WhatsApp gateways, calendar (Google/Outlook), and any future sources.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-INT-001 | System shall expose an Integration Adapter SDK so new sources can be added without core code changes. | M | Arch | Pending |
| REQ-INT-002 | LinkedIn adapter shall support job posting and candidate search (subject to LinkedIn API constraints). | M | Workflow | Completed |
| REQ-INT-003 | Naukri adapter shall support job posting and resume search (subject to provider API). | M | Workflow | Completed |
| REQ-INT-004 | Telephony adapter shall support outbound dialling, recording retrieval, DTMF capture. | M | Workflow | In Progress |
| REQ-INT-005 | Email adapter (SMTP / API) shall support templated mails and tracking. | M | Workflow | In Progress |
| REQ-INT-006 | WhatsApp Business adapter shall support template messaging. | M | Workflow | Pending |
| REQ-INT-007 | Calendar adapter (Google/Outlook) shall support slot booking, cancellation, and free-busy query. | M | Workflow | In Progress |
| REQ-INT-008 | All adapter calls shall be retried with exponential backoff and circuit breaker. | M | Arch | Pending |
| REQ-INT-009 | Adapter credentials shall be securely stored (encrypted at rest). | M | Security | In Progress |

## 5.15 Module 15: Mobile API Suite (Code: API)

### Description

The same REST/JSON APIs that the web SPA consumes are exposed for the future hybrid mobile app. Phase-2 work focuses on auth (token storage), push, and offline-friendly endpoints.

### Functional Requirements

| Req ID | Requirement | Priority | Source | Status |
| --- | --- | --- | --- | --- |
| REQ-API-001 | All business logic shall live in service classes consumed by both web and mobile via the same APIs. | M | Arch | Completed |
| REQ-API-002 | APIs shall use JSON with OpenAPI/Swagger documentation auto-generated. | M | Arch | Completed |
| REQ-API-003 | APIs shall version via URL prefix (/api/v1/...) with deprecation policy. | M | Arch | Completed |
| REQ-API-004 | Mobile shall use the same JWT auth as web with refresh tokens. | M | Arch | Completed |
| REQ-API-005 | Endpoints shall support pagination, filtering, sorting, and partial-response fields. | M | Arch | In Progress |
| REQ-API-006 | Mobile push notifications shall be supported via FCM/APNs (Phase 2). | C | Future | Pending |
| REQ-API-007 | Offline-friendly endpoints (deltas, last-modified) shall be available (Phase 2). | C | Future | Pending |
| REQ-API-008 | Rate limiting shall be per-token, configurable per role. | M | Security | Pending |

# 6. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | P95 API latency ≤ 500 ms for transactional endpoints under nominal load. |
| Throughput | Support ≥ 100 concurrent recruiters and ≥ 500 concurrent AI calls in steady state. |
| Scalability | Horizontal scaling for web/API workers and call workers; stateless services behind a load balancer. |
| Availability | ≥ 99.5% monthly uptime; planned maintenance windows excluded. |
| Reliability | Job/queue retries with idempotency; durable persistence of all candidate communications. |
| Security | TLS 1.2+ in transit; AES-256 at rest; JWT with rotation; secrets in a vault; OWASP Top-10 mitigated. |
| Privacy / Compliance | PII access logged; configurable data retention; right-to-erasure; India DPDP Act readiness. |
| Auditability | Every state change captured with actor, timestamp, before/after, immutable log. |
| Usability | Mobile-responsive UI; WCAG 2.1 AA accessibility target. |
| Maintainability | Modular architecture; ≥ 80% unit test coverage on core modules; documented APIs. |
| Portability | Containerized (Docker) deployment; runs on-prem or any cloud. |
| Localization | English (Phase 1); architecture supports Hindi/regional for Phase 2. |
| Backup & DR | Daily backups; RPO ≤ 24 hrs, RTO ≤ 4 hrs. |
| Observability | Centralized logs, metrics (Prometheus), tracing (OpenTelemetry), dashboards (Grafana). |

# 7. Data Requirements

Core entities maintained by the system. Detailed schema is in the LLD.

| Entity | Key Attributes / Notes |
| --- | --- |
| User | id, name, email, phone, role(s), status, deviceBindings[], lastLoginAt, mfaEnabled, passwordHash |
| Role / Permission | role id, name; permissions = (module, action) pairs |
| Tenant / Organization | id, name, settings |
| Job (JD) | id, title, dept, location, expRange, ctcRange, np, skills[], questions[], thresholds, status, version |
| JD Parameter Schema | version-aware metadata describing dynamic fields |
| Candidate | id, name, email, phone, source, currentCtc, expectedCtc, exp, location, np, parsedResume, status |
| Application | candidate × job, rank, score, stage (Sourced/Ranked/Round1/Round2/Customer/Offer/Joined/Rejected) |
| Call | candidate, job, attempt#, status, duration, disposition, recordingUrl, transcriptId |
| Transcript | callId, segments[start,end,speaker,text], language, confidence |
| Evaluation | callId, perAnswerScores[], totalScore, classification, dealbreakerFlag, runVersion |
| Interview | round#, scheduledAt, panel[], outcome, notes, attachments |
| Communication | channel, direction, candidate, content/templateId, status, providerMessageId, timestamps |
| AuditLog | actor, action, entity, entityId, before, after, ip, deviceId, at |
| ConfigurationSchema | name, version, fields[], validations, ownerRole |
| IntegrationCredential | provider, scope, encryptedSecret, status, expiresAt |
| Notification | user, channel, payload, status, attempts, sentAt |

# 8. Constraints & Assumptions

## 8.1 Constraints

- Deployment is on-premise (with hybrid option). Container-based deployment is required.

- English language only in Phase 1.

- Indian telecom regulations (DND, DLT, consent) apply to call/SMS/WhatsApp outreach.

- LinkedIn/Naukri integrations are bound by their terms of service and API limits.

- Budget and timelines are constrained to a single development team of 4-6 engineers.

## 8.2 Assumptions

- The organization will provide accounts for telephony, WhatsApp Business, email, calendar.

- Speech-to-text and AI scoring vendors will be selected during HLD finalization.

- Initial user count fits within commodity hardware footprints (≤ 200 users, ≤ 5,000 candidates/day).

- Customer hiring managers will access shortlists through secure web links (no separate native portal needed in Phase 1).

# 9. Acceptance Criteria

Each requirement has its own Test Cases in the Test Plan document. The following module-level acceptance criteria provide a quick check.

| Module | Acceptance Criteria |
| --- | --- |
| AUTH | Admin can create user, assign role, enable device-binding; logins from non-bound devices are blocked; audit log records the events. |
| DASH | Each role sees its own dashboard; widgets configurable; data refreshes; drill-down works. |
| JD | Manager creates JD with custom fields; Admin adds a new parameter; JD posts to LinkedIn/Naukri/self-portal; versioning works. |
| SRC | Candidates ingested from each source land in a single normalized Candidate; CV parsing populates expected fields; duplicates merged. |
| RANK | Ranking runs on ingestion; per-parameter scores stored; weights editable; re-rank works. |
| OUT | Email/WhatsApp/Call outreach triggered; responses captured; dispositions recorded; calendar slot captured for next round. |
| R2 | Round-2 schedule created; calendar invites sent; structured feedback captured; filtered-list 2 produced. |
| R3 | Shortlist shared; customer can pick; final interview scheduled; bot generates notes; final result recorded. |
| AIC | Calling window honored; queue dispatches calls; retries respect backoff; multi-job parallelism works. |
| AIF | Greeting → identity → eligibility → technical → follow-ups → close path completes; recording stored with consent. |
| AIE | Each answer scored; classifier produces Eligible/Review/Not Eligible; dealbreakers shortcut; reasoning text generated. |
| REP | Per-candidate PDF generated; dashboard updates; recruiter notified on cycle complete; exports work. |
| CFG | New JD parameter added without deploy; schema versioning preserves historical records. |
| INT | Each adapter retries on failure with backoff; credentials encrypted; circuit breaker opens after repeated failures. |
| API | OpenAPI doc generated; pagination/filter/sort work; rate-limit enforced. |

### Technology & Tools

The Indovision TA ATS will be built on a focused, production-proven technology stack optimized for recruitment workflows, AI-driven candidate matching, and full compliance with India's Digital Personal Data Protection (DPDP) Act, 2023.

#### Frontend

- React.js (v18+) with TypeScript – Component-based, type-safe UI for the recruiter portal and candidate career site

- Next.js – Server-side rendering for fast, SEO-friendly career pages

- Tailwind CSS – Consistent, responsive design system

- React Hook Form + Zod – Form handling and validation for application and recruiter workflows

#### Backend

- Node.js with NestJS – Core ATS APIs (jobs, candidates, applications, workflows)

- Python (FastAPI) – Microservices for AI modules (resume parsing, candidate matching, screening)

#### Database & Storage

- PostgreSQL – Primary relational database for structured ATS data

- Elasticsearch – Boolean and semantic search across resumes and candidate profiles

- Redis – Caching, session management, and job queues

- AWS S3 (Mumbai region – ap-south-1) – Resume and document storage, hosted within India to meet DPDP data localization expectations

#### AI / Machine Learning

- spaCy + Hugging Face Transformers – Resume parsing, entity extraction, skill tagging

- Anthropic Claude API / OpenAI GPT – JD generation, candidate-job matching, recruiter copilot

- LangChain – Orchestration layer for LLM workflows

#### Integrations

- Job Boards – Naukri, LinkedIn, Indeed, Shine

- Email & Calendar – Gmail API, Microsoft Graph (Outlook), Google Calendar

- Video Interviews – Zoom, Microsoft Teams, Google Meet

- Communication – Twilio (SMS/WhatsApp Business), SendGrid (email)DevOps & Infrastructure

- Cloud – AWS (Mumbai region – ap-south-1) for in-country hosting

- Docker + Kubernetes (EKS) – Containerized, scalable deployments

- GitHub Actions – CI/CD pipelines

- Datadog – Monitoring, logging, and alerting

#### Security & DPDP Act, 2023 Compliance

The platform is architected from the ground up to comply with the Digital Personal Data Protection Act, 2023 (India), ensuring lawful, transparent, and secure processing of personal data of Data Principals (candidates and employees).

| DPDP Requirement | How the ATS Addresses It |
| --- | --- |
| Lawful Basis & Consent | Granular, purpose-specific consent capture at the point of application; clear consent notice in English and regional languages; consent versioning and audit trail |
| Notice to Data Principal | Transparent privacy notice describing categories of data collected, purpose, retention period, sharing parties, and Data Principal rights |
| Data Minimisation | Only role-relevant fields collected; configurable application forms to avoid over-collection |
| Purpose Limitation | Data tagged by purpose (recruitment, BGV, onboarding); access controls enforce purpose-bound usage |
| Data Localisation | All personal data stored on AWS Mumbai (ap-south-1); no cross-border transfer without explicit consent and Data Protection Board notification |
| Data Principal Rights | Self-service candidate portal for: right to access, right to correction, right to erasure ("right to be forgotten"), right to grievance redressal, and right to nominate |
| Consent Withdrawal | One-click consent withdrawal; automated downstream purge from active systems within defined SLAs |
| Retention & Erasure | Configurable retention policies per data category (e.g., rejected candidates auto-purged after 365 days); cryptographic deletion from primary and backup stores |
| Security Safeguards | TLS 1.3 in transit, AES-256 at rest, field-level encryption for sensitive fields (PAN, Aadhaar, DOB); RBAC + MFA for all recruiter logins |
| Breach Notification | Automated incident detection; defined 72-hour notification workflow to the Data Protection Board of India and affected Data Principals |
| Data Protection Officer (DPO) | Dedicated DPO contact published in the privacy notice; in-platform grievance ticketing routed to DPO |
| Audit & Accountability | Immutable audit logs of all data access, modifications, exports, and consent events; retained for 3 years for regulatory inspection |
| Children's Data | Age verification at signup; processing of minors' data blocked by default unless verifiable parental consent is captured |
| Significant Data Fiduciary Readiness | Architecture supports Data Protection Impact Assessments (DPIA), independent audits, and algorithmic transparency reporting |

Additional security controls:

- Authentication – SSO via Okta / Azure AD, OAuth 2.0, mandatory MFA for recruiters

- Authorization – Role-Based Access Control (RBAC) with least-privilege defaults

- Vulnerability Management – Snyk, SonarQube, and quarterly third-party VAPT

- Certifications Roadmap – ISO 27001 and SOC 2 Type II within 12 months of launch

#### Analytics & Reporting

- Metabase – Recruiter dashboards and hiring funnel analytics

- Google Analytics 4 – Career site behavior (cookie consent-gated, DPDP-compliant)

#### Collaboration

- GitHub – Source code management

- Jira + Confluence – Sprint planning and documentation

- Figma – UI/UX design

# 10. Glossary & Appendix

Refer to Section 1.4 for acronyms. Detailed glossary, sample JSON payloads, and parameter catalogs are maintained in the LLD and as living references in the source repository under /docs.

## 10.1 Requirement Coverage Notation

Requirements use the prefix REQ-<MODULE>-<NNN>. Traceability to HLD/LLD/Code/Test is maintained via the Traceability Matrix in the Test Plan document.

## 10.2 Change Log

| Version | Date | Description |
| --- | --- | --- |
| 1.0 | May 20, 2026 | Initial baseline. Module-wise functional requirements, NFRs, and acceptance criteria captured. |
| 1.1 | May 21, 2026 | Points added in Candidate Sourcing & CV Ingestion, reporting and notification section, a new section added named technology & tools. These new points yellow colored. |

Implementation Status Update & Roadmap — August 2026

This addendum records the current implementation status and the forward delivery roadmap as of August 2026. It supplements the module requirement tables above. A companion document, 'TA-ATS_Roadmap_and_Status_Aug2026.docx', contains the full module-by-module breakdown.

Overall snapshot (128 tracked requirements): ~58 Completed, ~37 In Progress, ~33 Pending.

Recently delivered

•  Candidate outreach: Email + WhatsApp (send2.digital approved template, multi-variable) + SMS via a unified Notify modal; auto-generated status-change emails on pipeline moves.

•  DPDP-style PII masking (phone/email) in list views with reveal-on-click + audit; full values only in detail/edit.

•  Server-side pagination + search/filters for Candidates, Jobs, Clients and Users.

•  Public careers portal: responsive landing + job list/detail, one-click apply, non-enumerable UUID / short encrypted job URLs, LinkedIn share with auto-generated Open-Graph banner.

•  OpenCATS-style candidate attachments (multiple files, primary résumé, private storage, signed download).

•  JD approval workflow (submit -> hiring-manager approve/reject with emailed deep links) and tabbed JD viewer with export.

•  UI/UX: unified loader, responsive navbar with left drawer, mobile-optimised search and candidate profile header.

Remaining / to add

•  AI Calling Engine: telephony provider integration, automated retry/IVR, call recording.

•  AI Interview Flow: STT capture, question branching, live transcript, dealbreaker detection.

•  AI Evaluation Engine: transcript-based scoring and structured per-candidate evaluation report.

•  Integrations: Naukri sourcing adapter, telephony gateway, Google/Outlook calendar sync for Round 2/3.

•  Auth hardening: device binding for restricted users, MFA/SSO.

•  Reporting: scheduled/emailed reports and richer exports.

•  Phase 2 mobile: hybrid iOS/Android app on the existing REST API, FCM/APNs push, offline sync.

Delivery roadmap

Now (0–1 month) — finish Phase 1 core:

•  Stabilise production deploy; commit outstanding work.

•  Complete Round 2/3 interviewer scheduling + calendar invite.

•  Finalise CV ranking weight-tuning UI.

Next (1–3 months) — AI + integrations:

•  Telephony + AI Calling Engine (retry/IVR, recording).

•  AI Interview Flow (STT, branching, transcript).

•  Naukri adapter; Google/Outlook calendar sync.

Later (3–6 months) — evaluation, reporting, hardening:

•  AI Evaluation Engine (transcript scoring + dealbreakers).

•  Scheduled/emailed reports, advanced analytics.

•  Device binding, MFA/SSO.

Phase 2 — Mobile:

•  Hybrid mobile app on the existing API suite, push notifications, offline sync.