TA-ATS  ·  Talent Acquisition & Applicant Tracking System

Project Roadmap & Delivery Status  —  August 2026

Indovision Services   ·   Confidential — Internal Use Only   ·   ats.indovisionconsultancy.in

Executive Summary

TA-ATS is a web-first, API-driven recruitment automation platform that replaces fragmented spreadsheets and manual outreach with one configurable system spanning job intake, multi-channel sourcing, CV ranking, candidate outreach, interviews and reporting. Phase 1 (web, desktop & mobile-responsive) is live in production with role-based dashboards for Admin, Recruiter, Hiring Manager, TA and Project Manager. The platform is now completing its Phase-1 core and moving into the AI calling, integration and evaluation stages.

Delivery Snapshot — 128 Tracked Requirements

| 58 Completed ~45% | 37 In Progress ~29% | 33 Pending ~26% | 8 / 15 Modules Live Phase 1 |
| --- | --- | --- | --- |

Recently Delivered — Live in Production

Candidate Outreach: Email + WhatsApp (approved multi-variable template) + SMS via a unified Notify modal; auto status-change emails on pipeline moves.

Compliance: DPDP-style PII masking (phone/email) in list views with reveal-on-click + audit; full values only in detail/edit.

Performance: Server-side pagination, search and filters for Candidates, Jobs, Clients and Users — fast load at scale.

Careers Portal: Responsive landing + job list/detail, one-click apply, non-enumerable short encrypted job URLs, LinkedIn share with auto Open-Graph banner.

Candidate Docs: OpenCATS-style attachments (multiple files, primary résumé, private storage, signed download).

JD Workflow: Submit → hiring-manager approve/reject with emailed deep links; tabbed JD viewer with export.

UI / UX: Unified loader, responsive navbar with left drawer, mobile-optimised search and candidate profile header.

Remaining to Build

AI Calling Engine: telephony integration, automated retry/IVR, call recording.

AI Interview Flow: STT capture, question branching, live transcript, dealbreaker detection.

AI Evaluation: transcript-based scoring + structured per-candidate evaluation report.

Integrations: Naukri sourcing adapter, telephony gateway, Google/Outlook calendar sync for Round 2/3.

Auth Hardening: device binding for restricted users, MFA / SSO.

Reporting & Mobile: scheduled/emailed reports and richer exports; Phase-2 hybrid mobile app (FCM/APNs push, offline sync).

Delivery Roadmap

| Phase | Focus | Key Deliverables |
| --- | --- | --- |
| Now 0–1 month | Finish Phase-1 core | Stabilise production deploy & commit outstanding work · Round 2/3 interviewer scheduling + calendar invite · finalise CV-ranking weight-tuning UI |
| Next 1–3 months | AI + integrations | Telephony + AI Calling Engine (retry / IVR / recording) · AI Interview Flow (STT, branching, transcript) · Naukri adapter · Google/Outlook calendar sync |
| Later 3–6 months | Evaluation · reporting · hardening | AI Evaluation Engine (transcript scoring + dealbreakers) · scheduled/emailed reports & advanced analytics · device binding · MFA / SSO |
| Phase 2 | Mobile | Hybrid iOS/Android app on the existing REST API suite · push notifications (FCM/APNs) · offline-first sync |

Companion detail: TA-ATS_Roadmap_and_Status_Aug2026.docx  ·  Source: Requirements Document v1.1 + Aug-2026 status addendum