## Slide 1
INDOVISION · TA-ATS PLATFORM
Delivery Roadmap & Status
Talent Acquisition — Applicant Tracking System · August 2026
58
45%
COMPLETED
37
29%
IN PROGRESS
33
26%
PENDING
128 tracked requirements across 15 modules. Core recruitment lifecycle is live in production.
RECENTLY DELIVERED
Multi-channel outreach — Email · WhatsApp (approved template) · SMS
Source capture — per-channel tracked apply links (WhatsApp/Email/…)
Server-side pagination + filters (Candidates, Jobs, Clients, Users)
Public careers portal — apply, short/encrypted URLs, LinkedIn OG banner
JD approval workflow · configurable dashboard auto-refresh
DPDP PII masking · OpenCATS attachments · responsive UI

## Slide 2
Phased Roadmap
What ships next, in priority order
1
NOW
0–1 month
Stabilise prod deploy & commit
Round 2/3 interview scheduling + calendar
CV ranking weight-tuning UI
2
NEXT
1–3 months
Telephony + AI Calling (retry/IVR)
AI Interview: STT, branching, transcript
Naukri adapter · Google/Outlook sync
3
LATER
3–6 months
AI Evaluation (transcript scoring)
Scheduled/emailed reports & analytics
Device binding · MFA / SSO
4
PHASE 2
Mobile
Hybrid iOS/Android on existing API
FCM / APNs push notifications
Offline-first sync for recruiters
Backend REST API is Phase-2 ready — the mobile app reuses the same endpoints and business logic.